Athena II Mission Handbook
Rev -
1/30/2024

Parker Ensing

Revision	Description	Date	Author
-	Initial release		Parker Ensing

# List of Figures

# List of Tables

# Acronyms
Acronym	Expanded		Acronym	Expanded
MCR	Mission Concept Review
SRR	System Requirements Review
SDR	System Definition Review
MDR	Mission Definition Review
PDR	Preliminary Design Review
CDR	Critical Design Review
PRR	Production Readiness Review
SIR	System Integration Review
SAR	System Acceptance Review
ORR	Operational Readiness Review
FRR	Flight Readiness Review
MRR	Mission Readiness Review
LRR	Launch Readiness Review
SMSR	Safety and Mission Success Review
PFAR	Post-Flight Assessment Review
DR	Decommissioning Review
SEMP	Systems Engineering Management Plan
V&V	Verification and Validation
TPM	Technical Performance Measure

# Document Scope

# Mission Overview

# Mission Impact

# Regulations

# Mission Objectives

# Concept of Operations

# Mission Milestones
The Athena development timeline will loosely adhere to the Project Life Cycle Phases from the NASA Systems Engineering Handbook (cite) beginning with Pre-Phase A and closing with Phase F. Because of the hobby nature of the Athena II program, the periodic major reviews associated with the Project Life Cycle Phases will not occur in any traditional sense. Since all of the engineering, programmatic, and review work falls under the purview of the sole engineer (me), there are few options that would satisfy the comprehensive review cycle that typically outlines a professional aerospace program. Instead, the major reviews will occur “in spirit” with comprehensive inspections of work products and some input from external specialists on an occasion. Because a goal of this project is to act as a template for engineering students/hobbyists, the program will still generate the requisite deliverables associated with each review, despite these products not being subject to the typical regime of examination.
Bearing in mind the loose application of the life cycle phases and major reviews, Table [table] delineates the phases and their associated reviews [cite NASA SE Handbook].
Phase	Purpose	Reviews	Review Entrance Criteria
Pre-Phase A / Concept Studies	Produce ideas / Determine feasibility / Develop mission concepts / Draft system requirements / Assess performance / Assess cost	MCR	Stakeholder identification baseline / Concept definition baseline / Approved measure of effectiveness definition / Initial estimated cost / Preliminary SEMP / Preliminary requirements / V&V approach
Phase A / Concept and Technology Development	Establish initial baselines / Develop final mission concept / Develop system requirements / Develop new technology / Plan project management	SRR	Stakeholder identification update / Concept definition update / Cost estimate update / SEMP baseline / Requirements baseline
		SDR/MDR	Stakeholder identification update / Concept definition update / Cost estimate update / SEMP baseline / Requirements update / TPMs definition approval / Architecture definition baseline / Baseline allocation of requirements to next lower level / Initial required leading indicator trends / Preliminary design solution definition / Preliminary interface definitions / Preliminary implementation plans / Preliminary integration plans / Preliminary V&V plans
Phase B / Preliminary Design and Technology Completion	Define project details / Develop system structure / Refine requirements / Develop preliminary designs for each system structure	PDR	Stakeholder identification update / Concept definition update / SEMP update / Requirements update / Required leading indicator trends update / Preliminary design solution definition / Interface definitions baseline / Implementation plans baseline / Integration plans baseline / V&V plans baseline / Operations plans baseline / Preliminary decommissioning plans
Phase C / Final Design and Fabrication	Complete detailed designs including subsystems / Fabricate hardware / Code software	CDR	Concept definition update / Cost estimate update / SEMP update / Requirements update / Required leading indicator trends update / Design solution definition baseline / Interface definitions update / Implementation plans update / Integration plans update / V&V plans update / Initial transportation criteria and instructions / Operations plans update / Preliminary operations procedures / Preliminary decommissioning plans
		PRR
		SIR	Cost estimate update / SEMP update / Required leading indicator trends update / Solution definition update / Interface definitions update / Integration plans update / V&V plans update / Initial V&V results / Final transportation criteria and instructions / Operations plans update / Operations procedures baseline / Preliminary decommissioning plans
Phase D / System Assembly, Integration, Testing, and Launch	Assembly and integrate the system / Verify the system meets requirements / Launch and record performance	ORR	Cost estimate update / Solution definition update / Preliminary V&V results / Transportation criteria and instructions update / Operations plans update / Operations procedures update / Preliminary flight certification / Decommissioning plans baseline
		FRR/MRR/LRR	Cost estimate update / V&V results baseline / Operations procedures update / Final flight certification / Decommissioning plans update
		SMSR
Phase E / Operations and Sustainment	Conduct ongoing mission operations	PFAR
Phase F / Closeout	Decommission the system and analyze project data	DR	Cost estimate update / Decommissioning plans update

# Athena II System Overview

# Launch Vehicle Segment

# Payload Segment

# Ground Segment

# Systems Engineering
## System Budgets

## Requirements

### Verification and Validation

## Programmatics

# Risk